AI WEALTH CONNECTIONS Product Development Roadmap & Feature Analysis ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Based on 40 UI Screenshots ¦ Depth Analysis ¦ Feature Flows ¦ Gap Identification April 2026

## Executive Summary

AI Wealth Connections is a B2B agency-management SaaS platform built for wealth-management firms. The platform covers the full client-relationship lifecycle — from onboarding firms and assigning account managers, to creating and tracking projects, managing team workload, logging timesheets, and communicating internally. This document provides a complete feature-flow analysis derived from the Figma/UI screenshots, identifies every missing or incomplete feature, and delivers a prioritised development roadmap to reach production-ready quality.

SECTION 1 Platform Overview & Navigation Architecture

## 1.1  Platform Navigation Structure

The application uses a persistent left-sidebar navigation grouped into four zones:

| Zone | Items | Purpose |
| --- | --- | --- |
| General | Inbox, Dashboard, Firms | Core daily-use hub — notifications, overview, and client firm access |
| Work Management | Projects, Time Reports, Team Pulse | All work tracking and team monitoring tools |
| You | My Tasks, My Timesheet | Personal work view for the logged-in user |
| Platform | Users, Settings | Admin configuration — team, roles, org settings |

### 1.2  Global Header Bar

Present on every screen: Timer widget (02:30:25s) with start/stop, user avatar + name + email, and a dropdown arrow. The timer is a global time-tracking control — missing: timer-to-task assignment prompt on stop, timer pause state.

SECTION 2 Dashboard — Feature Flow & Gaps

## 2.1  What is Shown in the Designs

The dashboard greets the user ("Welcome back, Sienna") and shows: 6 tasks due today, a donut chart of 413 tasks by status, a "Your Focus Today" panel, Quick Links, and a Project Summary table.

### 2.2  Dashboard Feature Flow

1. Landing User logs in → routed to /dashboard. Personalised greeting loaded from session.

2. Task Overview API call fetches all tasks assigned to or owned by the user. Donut chart computed client-side by status buckets.

3. Your Focus Today Server-side rule engine flags: overdue tasks (>due date), tasks due today, unread notifications, personal task count.

4. Quick Links Static action buttons: Add Client, View Timesheets, Create a Project, Manage Transcripts. Each navigates to the corresponding module.

5. Project Summary Table Paginated list of all projects filtered by selected firm and status. Supports date range filters (All Time / 30d / 7d / 24h).

6. Filter Controls Date range tabs + "Filter by Firm" + "Filter by Status" dropdowns trigger API re-query.

### 2.3  Missing & Incomplete Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Transcript Management | Quick Link present | "Manage Transcripts" button leads nowhere — no transcript module visible in nav | Critical |
| Dashboard Filters | Date tabs visible | Filters do not persist; no "Apply" button — unclear if live or deferred | High |
| Task Donut Drill-down | Visual only | Clicking a segment should filter the Project Summary table — no interaction shown | High |
| Focus Panel Actions | Count badges shown | No CTA buttons — "62 Team Tasks Overdue" should link to filtered task list | High |
| Notifications Panel | Count = 4 | No notification drawer or detail view linked from dashboard | Medium |
| Chart Firm Filter | "Choose Firm" dropdown | Selecting a firm should re-render the donut — API wiring not specified | Medium |

SECTION 3 Inbox — Feature Flow & Gaps

## 3.1  Inbox Architecture

The Inbox is a notification/activity feed grouped by time period (Today, Yesterday, Last 7 Days, March). Each row shows a task name, optional @mention tag, a preview snippet, and a date. Rows can be "Cleared" individually or all at once.

### 3.2  Inbox Feature Flow

1. Load GET /inbox — server returns all activity events sorted by timestamp descending, grouped into time buckets.

2. Row Types Two row types visible: project task update rows (folder icon) and subtask rows (branching icon). Both carry the same data shape.

3. Click Row Clicking a row opens a right-side activity panel showing message thread: @mentions, status changes, assignments, file attachments.

4. Reply User can react (👍 😊) or click "Reply" which opens inline composer. "Clear" removes the item from inbox view.

5. Filter Drawer Filter button opens a right panel with checkboxes: Mentions(4), Replies(2), Unread(6), Assigned to me(11), Overdue(8), Cleared(5), and a Clients section.

6. Mark All / Clear All Bulk actions in the header row. "Mark all as read" updates read state; "Clear all" archives all items.

### 3.3  Missing Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Search in Inbox | No search input visible | No way to search message history — critical for large teams | Critical |
| Compose New Message | Reply-only UI | No ability to start a new conversation/thread from Inbox | High |
| Notification Preferences | Not designed | No per-user control over what triggers inbox entries | High |
| File Preview in Thread | Figma file attachment shown | Clicking attachment should open preview modal — not designed | High |
| Pagination / Infinite Scroll | Time-grouped list | No scroll/pagination mechanism for long inbox histories | Medium |
| @mention Autocomplete | Not shown in composer | @mention typed in reply should autocomplete team members | Medium |

SECTION 4 Firms (Client Management) — Feature Flow & Gaps

## 4.1  Firms Module Overview

The Firms section is the CRM core of AI Wealth Connections. Each firm has: Overview (comms + quick links + contacts), Client Requests, Projects, Time Reports, and Notes tabs. The sidebar lists all firms alphabetically; "Add a firm" is pinned at top.

### 4.2  Add a Firm — Step Flow

1. Step 1 — Firm Details User fills: Firm name, Location (country), Website URL, uploads Firm logo (SVG/PNG/JPG/GIF max 800×800px), short description. Click "Update & Continue".

2. Step 2 — Primary Contact Assign a point of contact: Name, Role, Email, Phone (with country code selector). Click "Update & Continue".

3. Step 3 — Account Manager Select from a grid of existing team members (avatar + @handle). Click "Add Client" to finalise.

4. Firm Created New firm appears in sidebar. User is routed to firm Overview tab.

5. Firm Overview Shows: About text, Communications thread, Quick Links (DropBox, Reports, HubSpot), Location, Website, Point of Contact card, MW Accounts Manager card.

6. Firm Edit / Delete Actions dropdown on Overview has Edit and Delete.

### 4.3  Firm Overview — Communications Tab

The Communications tab is an internal chat thread scoped to the firm. Messages show sender, timestamp, read receipts (✓✓), and a floating emoji/action toolbar on hover. This is the PRIMARY internal communication channel per firm.

### 4.4  Missing Features in Firms

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Client Requests Tab | Tab exists in nav | No screen designed for Client Requests — what goes here? | Critical |
| Notes Tab | Tab exists in nav | No notes editor or list designed — missing module | High |
| Time Reports Tab | Tab exists in nav | Firm-level time report view not designed (only global timesheets exist) | High |
| Firm Overview Edit Flow | Edit in Actions dropdown | Edit state of firm overview not designed — form should pre-populate | High |
| Quick Links Management | Static links shown | No way to add/remove/edit quick links per firm | High |
| Primary Contact Edit | Contact card shown | No edit flow for updating contact details after creation | Medium |
| Account Manager Change | Set on creation only | No way to reassign account manager post-creation | Medium |
| Communications Search | Not shown | Chat has no search — needed for long firm histories | Medium |
| File Upload in Chat | PDF attachment visible in thread | No upload button in the chat composer | High |

SECTION 5 Project Management — Feature Flow & Gaps

## 5.1  Projects Architecture

Projects exist in two contexts: (1) Global Project Summary under Work Management → Projects, and (2) Firm-scoped projects under Firms → [Firm Name] → Projects. Both share the same data model but have different scopes and filters.

### 5.2  Project Views

| Project View (Global) Groups all projects by status: To Do, Assigned, In Progress, Internal Review. Each row shows: project name, tags, client, assignees, due date, priority, status pill. Context menu: Edit, Delete (with safety), Convert to Template, Export project data. Project Search: A split-pane search — left panel is a tree of firms → projects → subtasks. Right panel shows selected project details. | Task View (Firm-scoped) Toggles from Project View to Task View within a firm context. Shows flat task list grouped by status with: task name, assignees, due date, priority, status. Useful for a task-centric workflow inside one firm. Context menu per task: Edit, Delete, Convert to a template. |
| --- | --- |

### 5.3  Create a Project — Full Flow

1. Trigger Click "+ Add Project" from Firm Projects tab OR "Create a Project" Quick Link on Dashboard.

2. Choose Template Dropdown: "No Templates Required" (default) or select a saved template. Templates pre-populate tasks/subtasks.

3. Project Meta Name of project (required), Description (optional). Project Type (dropdown), Tasks/Subtask type (dropdown).

4. Scheduling Start date (date picker), End date (date picker), Assignee (multi-avatar picker), Priority (High/Medium/Low).

5. Attach Files Upload files area — SVG, PNG, JPG, GIF, max 800×400px. Drag and drop supported.

6. Submit Click "Create" — project saved, appears in Project Summary under To Do status.

### 5.4  Project Detail View

Clicking a project opens the full project view showing: header (name, created by, date), action dropdown, assignees, status, priority, due date, task types, timesheet link, description, attachments, custom fields (Service type), Sub Tasks list, and Activity panel.

#### Activity Panel Tabs:

- Recent — threaded chat messages with file attachments, reactions, reply

- Files & Links — document/media attachments list

- Notes — notes tab (NOT DESIGNED — tab present but no content screen)

### 5.5  Project Edit Slide-out Panel

Right-slide panel when editing a project from Project View shows: share link (Copy link), name, description, project status dropdown, team members list with Remove buttons, "+ Add team member". Save / Cancel / View Task buttons.

### 5.6  Missing & Incomplete Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Project Notes Tab | Tab button exists | No notes editor designed in project detail Activity panel | Critical |
| Create Task Flow | "Add Task" button present | No "Create Task" modal/form designed — same gap as project creation form | Critical |
| Template Management | Convert to Template exists | No template library view to browse/edit saved templates | High |
| Export Project Data | Menu item shown | Export format, destination, and UI not designed | High |
| Project Status Transitions | Status pill visible | No workflow rules — what triggers a project moving to each status? | High |
| Gantt / Timeline View | Not designed | No timeline/Gantt chart for project scheduling | High |
| Custom Fields Management | Service type shown | No UI to add/remove/edit custom fields on a project | Medium |
| Attachment Preview | PDF + MP4 shown | Clicking attachment should preview — not designed | Medium |
| Sub-task Creation | "Add Task" in subtask list | Form for creating a subtask not designed | High |
| Project Duplication | Not shown | No duplicate/clone project action | Low |

SECTION 6 Task Management — Feature Flow & Gaps

## 6.1  Task Data Model

A Task is always scoped to a Project. Tasks have: name, status (To Do / Assigned / In Progress / Revisions / Internal Review / Client Review / Completed), priority (High/Medium/Low), due date, assignees, task type tags, timesheet entry, description, attachments, custom fields, and sub-tasks.

### 6.2  Task Statuses — Transition Flow

| Status | Meaning | Next States |
| --- | --- | --- |
| To Do | Task created, not yet started. Default on creation. | Assigned, In Progress |
| Assigned | Assigned to a team member, pending start. | In Progress, To Do |
| In Progress | Actively being worked on. | Revisions, Internal Review, Blocked |
| Revisions | Client or internal feedback requires changes. | In Progress, Internal Review |
| Internal Review | Under internal QA before client delivery. | Client Review, Revisions |
| Client Review | Shared with client awaiting sign-off. | Completed, Revisions |
| Completed | Work done and approved. | — |
| Blocked | Dependency or issue preventing progress. | In Progress (on resolution) |

### 6.3  Timesheet Logging on a Task

1. Open Task Navigate to task detail view from project, My Tasks, or inbox link.

2. Click Timesheet Click timesheet row in task header or the global timer icon in the top bar.

3. Log Time Input field accepts freeform (e.g. "3h 20m") or use timer. Select date and time range. Toggle "Billable" on/off.

4. Add Notes Optional notes field on the time entry.

5. Save Entry Click "Save" — entry appears in Time Entries section below, grouped by user.

6. Time Entries List Shows per-user time logged on this task. Inline edit icon on each entry. Project total shown.

### 6.4  My Tasks — Personal Task View

My Tasks shows all tasks assigned to the current user, grouped by status. The left sidebar within My Tasks provides quick-filter tabs: To do (10), Assigned to me (10), Today Due (10), Overdue (10), Active, Assigned, In Progress, Urgent, Blocked, Revisions, Closed, Complete. Hovering a task row shows a tooltip with Project name, Client, and Assigned By.

### 6.5  Missing Task Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Create Task Form | Not designed | No modal/form for creating a new task — critical gap, "Add Task" exists but leads nowhere | Critical |
| Task Edit Form | Not designed | Edit is in the context menu but no edit form/modal is shown in designs | Critical |
| Task Comments | Activity panel in project | Task-level comments separate from project activity not designed | High |
| Skill Tag on Task | Not shown | No way to tag required skills on a task (connects to skill management) | High |
| Task Dependencies | Not shown | No way to mark task as blocked-by another task | High |
| Recurring Tasks | Not shown | No recurrence scheduling for repeating work | Medium |
| Task Templates | Convert to Template exists | No template browser for tasks | Medium |
| Bulk Task Actions | Checkboxes present in table | Checking multiple tasks — no bulk action toolbar appears | Medium |
| Task Priority Change Inline | Priority shown as badge | No inline edit — must open full edit form | Low |

SECTION 7 Users & Permission Management — Feature Flow & Gaps

## 7.1  Team Members Table

The Users > Team page lists all 100 team members with columns: Name (+ rate), Status, Role, Email, Skills. Actions per row: gear (extra permissions), delete, edit.

### 7.2  Invite User Flow

1. Click "Invite Team" Opens "Add a new user" form page.

2. Enter Email Email address field — validates format.

3. Assign Role Multi-select dropdown: Admin, Project Manager, Member (default checked).

4. Save POST to /users/invite — sends email invitation. User status set to "invited".

5. Success Toast "Invitation has been sent successfully. The user will join your team once they accept the invite."

6. User Joins On acceptance, status changes from "invited" to "Active".

### 7.3  User Profile (Admin View)

Clicking edit on a team member opens their profile: Name, Email, Photo upload, Role dropdown, Cost (amount + frequency: Weekly/Monthly), Two-factor authentication toggle, Skills section, Extra Permissions checkboxes.

#### Extra Permissions (checkboxes):

- Project Creation — allow member to create new projects

- Task Creation — allow member to create tasks

- Global Timesheet — allow member to view all timesheets

### 7.4  Skills Management on User

Skills shown as cards (skill name + years experience). "+ Add more skills" opens a modal with multiple skill rows, each having a Skill dropdown + Experience range dropdown (0-2 Years, 5 Years, etc.) and a ✕ remove button. "Update & Continue" saves.

### 7.5  Missing User/Permission Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Skill Edit on User | Add modal exists, delete icon visible | No pencil/edit icon on existing skill cards — cannot edit skill name or years without deleting and re-adding | Critical |
| Role Management | 3 hardcoded roles | No custom role builder — cannot create new roles or modify permissions | High |
| Disable/Enable User | Status shows "Disabled" | No toggle visible in table to enable/disable — must go into profile | High |
| User Activity Log | Not designed | No audit trail of what a user has done in the system | High |
| Bulk User Actions | Checkboxes in table | No bulk invite/disable/role-change action bar | Medium |
| Cost History | Cost field editable | No history of cost changes over time for payroll reporting | Medium |
| 2FA Verification Flow | Method selector shown | Email verification code input step not fully designed | Medium |
| Permission Inheritance | Not documented | How do role permissions + extra permissions combine? No logic spec | High |

SECTION 8 Settings — Feature Flow & Gaps

## 8.1  Settings Structure

Settings has three tabs: Personal Info, Organisation Info, Project Settings.

### 8.2  Personal Info Tab

Fields: Name, Email, Photo upload (SVG/PNG/JPG/GIF max 800×800), Role (read-only dropdown showing Admin), Two-factor authentication setup wizard, Skills section (same as Users profile), Change Password button.

#### Two-Factor Auth Setup Flow:

1. Choose Method Step 1: Select Authentication App OR Email (checkbox). Click "Next".

2. Verify Code Step 2: Enter verification code sent via chosen method.

3. Confirmed Status changes to "Enabled" green pill on the profile page.

### 8.3  Organisation Info Tab

Two sub-tabs: Organisation Details (upload company logo — SVG/PNG/JPG/GIF max 800×800) and Skills (Skill Management table).

#### Skill Management Table columns:

- Skill Type — colored tag (Web Design, Graphic Design, CMS Update, SEO, Content Creation, Dashboard)

- Description — lorem text per skill

- Members with Skill — avatar cluster

- On going usage — task count (e.g. "21 Tasks")

- Actions — delete icon + edit icon

#### Add a Skill Flow:

1. Click "+ Add a skill" Opens right-slide panel "Add a Skill".

2. Fill Details Skill Type (text input), Description (textarea), Select Tag Color (color picker grid), Team with Skill (avatar picker with + button).

3. Create Click "Create" — skill saved to org skill library, available in user profiles and task tagging.

### 8.4  Project Settings Tab

Sub-tab: Task Types. Table shows Task Type Management with columns: Task Type (colored tag), Description, Default Team (avatars), Usage (task count). Actions: delete + edit.

#### Create a Task Type Flow:

1. Click "+ Create A Task Type" Opens right-slide panel.

2. Fill Details Task Type Name (text), Description (textarea), Select Tag Color (color picker), Default Team (avatar picker).

3. Create Saves task type — available in project and task forms as a tag.

### 8.5  Missing Settings Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Skill Edit in Org Settings | Edit icon visible in table | Edit state/form not designed — icon present but no slide-out/modal | Critical |
| Task Type Edit | Edit icon visible | Same gap — edit icon exists but no form designed | Critical |
| Org Details Form | Logo upload only visible | No org name, address, billing info, timezone fields designed | High |
| Notification Settings | Not present | No per-user or org-level notification preferences | High |
| Billing & Subscription | Not present | No plan, billing, or invoice management section | High |
| API Keys / Integrations | Not present | No developer settings or third-party integration config | Medium |
| Data Export / Import | Not present | No bulk data export (projects, timesheets, users) | Medium |

SECTION 9 Time Reports & Timesheets — Feature Flow & Gaps

## 9.1  Time Reports Architecture

Two views: By Team (team member-centric) and By Client (firm-centric). Both support Daily / Weekly / Monthly / Select dates filters at the top.

### 9.2  By Team View

Table: Name, Hours Spent, Allowed Hours, Hourly Rate. Click a team member row → right panel opens showing: Time reports filters (daily/weekly/monthly), Sort by (Team/Status dropdown), Billable toggle, Total Hours (e.g. 38.50/40hrs), Hours Allocation breakdown by client, Export Timesheet button.

### 9.3  By Client View

Table: Company, Accounts Manager, Primary Contact, Time Spent. Click a firm row → right panel shows: firm name, daily/weekly/monthly filter, Sort By, Billable toggle, Total Hours, task breakdown (home page content creation, home page design, revision & feedback), Export Timesheet button.

### 9.4  My Timesheet

Personal weekly grid view. Columns: Tasks | Sun–Sat dates with daily hours target | Total. Rows: each task logged. Hours cells are editable. "+ Add task" button at bottom. Navigation arrows to move week-by-week.

### 9.5  Task-Level Time Logging (from Project)

In the project detail view, clicking the Timesheet row expands a popover: "Time on all tasks" input (freeform or timer), date + time range picker, Notes field, Billable toggle, Save button. Below shows per-user time entries and a project subtotal.

### 9.6  Missing Timesheet Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| My Timesheet Edit Cells | Hours displayed in cells | No click-to-edit interaction shown — cell editing flow not designed | Critical |
| Timesheet Approval Workflow | Not designed | No manager approve/reject timesheet flow | High |
| Invoice Generation | Not shown | Export Timesheet likely intended to power invoicing — invoice builder not designed | High |
| Overtime / Alerts | Allowed Hours shown | No visual indicator when hours exceed allowed — just a number | Medium |
| Non-billable Breakdown | Billable toggle | Report showing billable vs non-billable split not designed | Medium |
| Timer Auto-assign | Global timer in header | Stopping the global timer should prompt task assignment — not designed | High |
| Time Report Export Format | Export button visible | CSV vs PDF vs custom format not specified | Medium |

SECTION 10 Team Pulse — Feature Flow & Gaps

## 10.1  Team Pulse Overview

Team Pulse monitors real-time workload and availability. Table: Name, Total Tasks (clickable count), Pulse (availability badge). Supports Daily / Weekly / Monthly / Select dates filters.

### 10.2  Availability States

| Available No items in To Do, In Progress, or Revisions. Team member has capacity. Available Soon 1 or more In Progress tasks only — nearly free. | Task by Status Breakdown Hovering the task count shows a popover with: To Do, Assigned, Inprogress, Revisions, Blocked, Internal Review, Client Review, Completed — each with a count. |
| --- | --- |

### 10.3  Missing Team Pulse Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Workload Capacity Bar | Not shown | No visual capacity bar per person (e.g. 38.5/40hrs filled) | High |
| Assign Task from Pulse | Not shown | Cannot assign new task directly from Team Pulse view | High |
| Pulse History / Trend | Not shown | No historical workload chart to see if a member is consistently overloaded | Medium |
| Filter by Availability | Not shown | Cannot filter the list to only "Available" members | Medium |
| Unavailable / OOO Status | Not shown | No manual OOO or unavailable state | Medium |

SECTION 11 Communication Architecture — Analysis & Gaps

## 11.1  Communication Channels Identified

The platform has THREE separate communication surfaces — but they are isolated and not interconnected:

| Channel | Location | Purpose & State |
| --- | --- | --- |
| Inbox | General → Inbox | Activity feed — task updates, @mentions, status changes. Reply supported. Designed but missing search & compose. |
| Project Activity | Project Detail → Activity Panel | Per-project threaded chat + file sharing. Tabs: Recent, Files & Links, Notes (Notes not designed). |
| Firm Communications | Firms → [Firm] → Overview → Communications | Per-firm internal chat. Good message thread UI. Missing: file upload in composer, search. |

### 11.2  Critical Communication Gaps

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Unified Notification Centre | Inbox is partial | No single place showing ALL mentions across projects + firms + tasks | Critical |
| Direct Messaging | Not present | No 1-to-1 direct message between team members | High |
| Client-facing Portal | Not present | "Client Review" task status implies clients review work — no client login/portal designed | Critical |
| @mention Cross-linking | Shown in Inbox rows | @LoganBurgess shown but does clicking it navigate to user profile? | High |
| File Sharing in Composers | Only in threads | No file upload button in chat composers (Firm Communications, Project Activity) | High |
| Emoji Reactions | Toolbar shown | Reaction picker interaction not fully designed — toolbar shows icons but no picker state | Medium |
| Read Receipts | ✓✓ visible in Firm comms | Not present in Project Activity or Inbox threads | Medium |
| Message Editing / Deletion | Not shown | No way to edit or delete a sent message | Medium |

SECTION 12 Lead Capture Form (External Landing Page)

## 12.1  Lead Capture Banner

Screenshot 1 shows a dark-themed marketing banner: "Secure your best rate today" with three input fields (First name, Email, Phone number) and a red CTA button "Secure the rate". This is an EXTERNAL marketing page — not part of the app dashboard.

### 12.2  Missing Lead Capture Features

| Feature | Current State | Missing / Gap | Priority |
| --- | --- | --- | --- |
| Form Validation | Not designed | No validation states (error/success) for the 3 fields | High |
| Success State | Not designed | No confirmation/thank-you screen after submission | High |
| Privacy/GDPR notice | Not visible | No consent checkbox or privacy policy link | High |
| Mobile Responsive | Desktop layout only | Single-row 3-field layout breaks on mobile | High |
| Backend Integration | Not specified | Where does the form submit to? CRM? HubSpot? | Critical |

SECTION 13 Prioritised Development Roadmap

## 13.1  Roadmap Philosophy

The roadmap is organised into 4 phases. Phase 1 eliminates all Critical gaps that block a usable MVP. Phase 2 fills High-priority gaps for a production-quality release. Phase 3 addresses Medium gaps for a competitive v2. Phase 4 handles strategic/Low items for v3+.

PHASE 1 — Foundation MVP (Weeks 1–6) Eliminate all Critical gaps. Without these, the app cannot be used for real work.

1. Create Task Modal / Form

Design and build a modal/drawer for creating a task. Fields: Task name, Status, Priority, Due date, Assignees (multi-select), Task Type tags, Description, Attachments upload. Same form used for Edit Task (pre-populated). This is the most-used action in the app — must be pixel-perfect.

2. Task Edit Form

Re-use the Create Task form in an "edit" mode. Pre-fill all fields from existing task data. Context menu Edit action triggers this.

3. Skill Edit in Org Settings & User Profile

The edit pencil icon is visible on skill cards but no form is designed. Build an edit slide-out that pre-populates Skill Type, Description, Tag Color, and Team — same layout as "Add a Skill" but with pre-filled values and an "Update" CTA.

4. Task Type Edit Form

Same pattern as Skill Edit — re-use "Create A Task Type" slide-out panel in edit mode.

5. Client Requests Module

The "Client Requests" tab appears in every firm page and in the global project nav — but no screen exists. Define the data model (request type, status, linked project) and design the list + detail view.

6. Notes Module (Project & Firm)

Notes tab appears in Project Activity panel and in Firm tabs. Build a rich-text notes editor (Markdown or WYSIWYG) with save/autosave, version history, and multi-user access.

7. Lead Capture Form — Backend & States

Wire the 3-field landing page form: validation states, success/error responses, CRM submission (likely HubSpot given the Quick Links). Add GDPR consent checkbox.

8. Global Timer → Task Assignment

When the global header timer is stopped, show a modal: "What were you working on?" with a project + task selector. Log the time entry automatically.

PHASE 2 — Production Quality (Weeks 7–14) Fill all High-priority gaps. Team can use the app professionally without workarounds.

9. Inbox Search & Compose

Add a search bar to the Inbox. Add a "Compose" button to start a new conversation thread scoped to a project or firm.

10. File Upload in Chat Composers

Add paperclip/upload button to the message composer in Firm Communications and Project Activity. Support drag-and-drop. Show file preview thumbnails in the thread.

11. Timesheet Approval Workflow

Add "Submit for Approval" button on My Timesheet. Admin gets notification to approve/reject with comments. Status shows Pending / Approved / Rejected.

12. Project Dashboard Drill-downs

Make the donut chart segments clickable — filter the Project Summary table by the clicked status. Make Focus Today cards linkable to filtered task lists.

13. Transcript Management Module

"Manage Transcripts" Quick Link on the Dashboard currently leads nowhere. Design: a list of transcripts, upload/import feature, search, link to firm/project, and view/download.

14. Task Dependencies

Add "Blocked by" field in task creation/edit. When a blocking task completes, the dependent task should receive a notification and its status should auto-update from Blocked.

15. Permission Logic Documentation & Enforcement

Define clearly how Role (Admin / Project Manager / Member) + Extra Permissions (Project Creation, Task Creation, Global Timesheet) combine. Enforce on every API endpoint and UI element (hide/disable based on permission).

16. My Timesheet Inline Editing

The weekly grid cells need click-to-edit functionality. Design the active cell state, save-on-blur, and validation (no negative hours, max 24hrs per day).

17. Org Info — Full Details Form

Organisation Info tab currently only shows a logo upload. Expand to include: Org name, Address, Timezone, Default currency, Billing email, and Plan information.

PHASE 3 — Competitive V2 (Weeks 15–22) Address Medium gaps. Elevate the platform above basic project management tools.

- Team Pulse — Workload capacity bar per member (hours filled vs allowed)

- Team Pulse — Assign task directly from Pulse view

- Team Pulse — Filter list by Availability status

- Team Pulse — Historical workload trend chart (weekly view)

- Notification Settings — per-user control over inbox trigger types

- Bulk actions — tasks, users, inbox items

- @mention Autocomplete in all composer fields

- Skill tagging on tasks — filter team by required skill when assigning

- Recurring tasks — schedule (daily, weekly, monthly, custom)

- Emoji reaction picker — full expanded state on hover toolbar

- Read receipts — extend to Project Activity and Inbox

- Message edit / delete with edit history

- Non-billable time breakdown in reports

- Overtime alert — visual indicator when hours exceed allowed threshold

- Firm-level Time Reports tab (currently only global timesheets exist)

- User Activity / Audit Log per admin view

- Client-facing project status portal (read-only view of project progress)

PHASE 4 — Strategic V3+ (Weeks 23+) Low-priority and strategic enhancements. Differentiation features.

- Gantt / Timeline view for project scheduling

- Custom Role builder — define permission sets beyond the 3 hardcoded roles

- Invoice Generator — convert exported timesheets to branded invoices

- API Keys & Integrations settings (HubSpot, DropBox, Slack, Zapier webhooks)

- Project Duplication / Clone

- Template Library — browse, preview, and manage saved project and task templates

- Advanced reporting — custom report builder with saved views

- OOO / Unavailable status management (Team Pulse)

- Cost history tracking per user (payroll audit trail)

- Data export/import — bulk CSV/Excel download for projects, tasks, timesheets

- Billing & Subscription management within Settings

- Mobile responsive design pass across all views

- Dark mode support (partially shown in marketing banner)

SECTION 14 Feature Connection Map — How Everything Links

## 14.1  Core Entity Relationships

| FIRM | → | PROJECT | → | TASK | → | TIME ENTRY |
| --- | --- | --- | --- | --- | --- | --- |
| Firm → has many Projects → has many Tasks → has many Time Entries. Teams are assigned to Projects. Users are assigned to Tasks. Time flows up: Task → Project → Firm → Reports. |

### 14.2  Cross-feature Connections

| When this happens… | …these features should respond |
| --- | --- |
| Task status changes to "In Progress" | Inbox: all assignees get a notification. Team Pulse: member moves to "Available Soon". Dashboard Focus Today: task count updates. |
| Task marked "Completed" | Inbox: project creator notified. Team Pulse: member availability improves. Time Reports: final time logged. Dashboard donut: count moves to Completed segment. |
| New task assigned to a user | Inbox: assignee receives @mention. My Tasks: task appears in Assigned to Me. Team Pulse: total task count increments. |
| Time entry saved on a task | My Timesheet: row updated in weekly grid. Time Reports > By Team: hours update. Time Reports > By Client: firm total updates. Global timer resets. |
| New team member invited | Users table: new row with "invited" status. Inbox (admin): confirmation toast. Email: invite sent. Settings: new user available in skill/task type team pickers. |
| Project created | Dashboard Project Summary: new row appears. Firm Projects tab: new row. Inbox: assigned team members notified. My Tasks: tasks auto-populate for assignees. |
| Firm added | Firms sidebar: new entry. Dashboard: available in Filter by Firm. Time Reports > By Client: firm appears. Project creation: firm available in client selector. |

SECTION 15 Summary & Recommendation

## 15.1  Gap Summary by Count

| Module | Critical | High | Medium |
| --- | --- | --- | --- |
| Dashboard | 0 | 4 | 2 |
| Inbox | 1 | 3 | 2 |
| Firms / Clients | 1 | 6 | 2 |
| Projects | 2 | 6 | 2 |
| Tasks | 2 | 5 | 2 |
| Users & Permissions | 1 | 4 | 3 |
| Settings | 2 | 3 | 2 |
| Time Reports | 1 | 3 | 3 |
| Team Pulse | 0 | 2 | 3 |
| Communications | 2 | 4 | 4 |
| Lead Capture Form | 1 | 3 | 0 |
| TOTAL | 13 | 43 | 25 |

## 15.2  Top 5 Immediate Actions

| #1 | Design Create Task & Edit Task modal (used everywhere, blocks all workflows) |
| --- | --- |
| #2 | Design Skill Edit & Task Type Edit forms (edit icons exist with no destination) |
| #3 | Design Client Requests module (tab present in every firm — confusing without content) |
| #4 | Wire Global Timer stop → Task Assignment prompt (core to time tracking accuracy) |
| #5 | Design Notes tab for Projects and Firms (tab present in both — dead ends) |

Document End AI Wealth Connections — Development Roadmap Confidential ¦ April 2026 ¦ Based on UI Design Screenshots