AI Wealth Connections

Development Timeline — 6 Week Roadmap

Based on Figma designs  ·  Week 1 confirmed complete  ·  April 2026

## Summary

| 6 Base weeks | 1 Weeks complete | 13 Critical gaps | +4–6 Extended weeks |
| --- | --- | --- | --- |

Week 1 User Management & Dashboard [Completed] Team admin · User invite & edit · Dashboard overview

### Dashboard UI

- Welcome greeting + today task count

- Total Tasks donut chart — 8 status segments (To Do, Assigned, In Progress, Revisions, Blocked, Internal Review, Client Review, Completed)

- Your Focus Today panel — Team Tasks Overdue, Due today, Notifications, Your Tasks counts

- Quick Links — Add a Client, View Timesheets, Create a Project, Manage Transcripts

- Project Summary table — name, client, assignees, due date, priority, status

- Date range filter tabs — All time / Custom / 30 days / 7 days / 24 hours

- Filter by Firm + Filter by Status dropdowns

- Tasks / Timesheets / Transcripts tab bar on dashboard

- Global header — search bar (⌘K), timer widget (start/stop), user avatar + email dropdown

### Team table (Users → Team)

- 100-user paginated table

- Name + avatar + @handle per row

- Status badges — Active, Invited, Disabled

- Role column (job title string e.g. Product Designer, Frontend Developer)

- Email address column

- Skills tag chips with overflow count (e.g. Design, Product, Marketing +4)

- Extra Permissions gear popover — Project Creation, Task Creation, Global Timesheet checkboxes

- Row actions — Settings gear, Delete, Edit pencil

- Pagination — Previous / page numbers / Next

- Invite Team button (top right)

### Invite user

- Email address input field

- Role multi-select dropdown — Admin, Project Manager, Member (Member default checked)

- Save → POST invite to server

- Success toast — "Invitation has been sent successfully. The user will join your team once they accept the invite."

- User appears in table with Invited status badge

- Cancel button

### Edit user profile

- Name fields — first + last

- Email address field

- Photo upload — drag & drop + click to upload (SVG/PNG/JPG/GIF max 800×800px)

- Role dropdown — Member / Project Manager / Admin

- Cost field — dollar amount input + Weekly/Monthly frequency dropdown

- Skills display — cards showing skill name + years experience (e.g. Website design 5 Year experience)

- Add More Skills modal — rows of Skill dropdown + Experience range dropdown (0–2 Years / 5 Years) + remove ✕ per row

- Update & Continue button in skills modal

- Extra Permissions — Project Creation, Task Creation, Global Timesheet (static checkboxes, display only)

- Active / Disabled status dropdown (top right of profile)

- 2FA status display — Enabled green pill

- Breadcrumb navigation: Settings → Users → [Name]

Week 2 Admin Settings & Firm Management [Up next] Settings (Personal · Org · Project) · Add Firm wizard · Firm overview & communications

### Personal Info (Settings)

- Name, email, photo upload (same upload component as user profile)

- Change Password button

- Role display — read-only for logged-in user

- 2FA setup wizard — Step 1: Choose Method (Authentication App / Email checkbox) → Step 2: Verify Code

- Skills section — same card layout as user profile edit

- Personal Info / Organisation Info / Project Settings tab bar at top

### Organisation Info

- Organisation details tab — logo upload area (SVG/PNG/JPG/GIF max 800×800px)

- Skills tab — Skill Management table: Skill Type tag, Description, Members with Skill (avatar cluster), Ongoing usage count

- Add a Skill slide-out panel — Skill Type text input, Description textarea, 16-colour tag picker grid, Team with Skill avatar picker with + button

- Create button → skill saved to org library, available in user profiles and task tagging

- Delete icon per skill row

- Pagination on skill table (10 pages shown)

### Project Settings

- Task Types sub-tab — Task Type Management table: Task Type tag, Description, Default Team avatars, Usage count

- Create A Task Type slide-out — Task Type Name, Description textarea, 16-colour picker, Default Team avatar picker

- Create button → saved, available in project and task forms as a tag

- Delete icon per task type row

- Pagination on task type table

### Add a Firm (3-step wizard)

- Step 1 — Firm details: name, location (country), website URL, logo upload (drag & drop), short description, Update & Continue

- Step 2 — Primary contact: Name, Role, Email, Phone with country code selector (US default), Update & Continue

- Step 3 — Choose Account Manager: team member grid showing avatar + @handle, Add Client button

- Step progress indicator showing Firm details (completed) → Add Firm Primary contact (active) → Choose Account Manager (pending)

- New firm appears in left sidebar alphabetically after creation

### Firm Overview

- Firm logo + name header with About this firm text block

- Actions dropdown — Edit, Delete

- Communications tab — threaded chat: sender avatar, name, timestamp, message bubbles, read receipts (✓✓), hover toolbar (emoji / reply / copy / react icons)

- Text-only reply composer at bottom of thread with send button

- Requests tab — tab present in navigation (no screen designed — placeholder only)

- Quick Links panel — DropBox, Reports, HubSpot tiles with icons and descriptions

- Right sidebar — Location, Website link (with external icon), Point of Contact card (name + role + phone/email/calendar icons), MW Accounts Manager card

- Tab bar: Overview / Client Requests / Projects / Time Reports / Notes

### Firm sidebar navigation

- Alphabetical scrollable firm list in left nav under Firms

- + Add a firm pinned at top of list

- Active firm highlighted

- Firms expand/collapse chevron toggle in main sidebar

Week 3 Project Management & Task Workflows [Upcoming] Project Summary · Project detail · Firm-scoped projects · My Tasks · Task status flow · Timesheet popover

### Global Project Summary

- Status-grouped sections — To Do, Assigned, In Progress, Internal Review (each with count badge)

- Project row: name + tag chips, client name, assignee avatars (with +N overflow), due date, priority badge, status pill

- Row context menu — Edit, Delete (with safety), Convert to Template, Export project data

- Filter panel — Status checkboxes (colour-coded pills) + Firm list with search

- Apply filter + Clear filter buttons

### Project search — split pane view

- Left pane — collapsible firm → project → subtask tree (All / firm name groupings)

- Search Projects/tasks input with ⌘K shortcut

- Right pane — full project detail for selected item

### Create a Project (modal)

- Choose from a template dropdown (No Templates Required as default)

- Name of project (required text field)

- Description textarea

- Project type dropdown + Tasks/Subtask type dropdown

- Start date + End date date pickers

- Assignee multi-picker — avatar cluster + + button

- Priority dropdown — High / Medium / Low

- Upload files area — SVG/PNG/JPG max 800×400px, drag and drop

- Create + Cancel buttons

### Project Detail View

- Header — name, "Created by [Name] on [date]", Actions dropdown (Edit, Delete (with safety), Convert to Template, Export project data)

- Assignees multi-avatar + Status pill (to do / in progress etc.) + Priority badge + Due date

- Task Type tags (e.g. Design, Content) + Timesheet entry row (hours logged + timer icon)

- Description text block

- Attachments — PDF card + MP4 card with file size and delete icon

- Custom Fields section — Service type tags (e.g. Hubspot management, Financial copy writing)

- Sub Tasks list — each row: name, assignee avatars, + button, due date, priority badge

- Breadcrumb: Projects → [Firm Name] → [Project Name]

### Activity Panel (Project)

- Tabs — Recent | Files & Links | Notes

- Recent tab — chat thread: sender avatar, name, timestamp, message, file attachment badges

- Files & Links tab — uploaded document/media list

- Notes tab — tab present but no screen designed (placeholder)

- Message composer — text input + send icon

- Hover toolbar on messages — emoji, reply, copy, react action icons

- Close panel X button

### Project Edit Slide-out

- Share project URL — AWP.com/project/marketing-site + Copy link button

- Name of project input

- Description textarea

- Project status dropdown — In progress / To Do etc.

- Team members list — each row: avatar, name, email, Remove button

- + Add team member link

- Save / Cancel / View Task buttons at bottom

### Firm-scoped Projects (Firms → [Firm] → Projects)

- Project View / Task View toggle buttons

- Add Project + Add Task buttons in firm context

- Client Tasks filter drawer — Date Range (Daily / Weekly / Monthly / Select dates), Status checkboxes (colour pills), By Assignee with search, By Task Type

- Task View — flat task list grouped by status (To Do, In Progress etc.)

- Row context menu — Edit, Delete, Convert to a template

### My Tasks

- Tasks assigned to current user grouped by status

- Left quick-filter sidebar: To do (10), Assigned to me (10), Today Due (10), Overdue (10), Active, Assigned, In Progress, Urgent, Blocked, Revisions, Closed, Complete

- Task row hover tooltip — Project name, Client, Assigned by

- Filter panel — Status checkboxes + Firm list with search

- + Add Project / + Add Task header buttons

### Task Status Workflow & Timesheet Popover

- 8 statuses — To Do → Assigned → In Progress → Revisions → Internal Review → Client Review → Completed (+ Blocked)

- Status pill click → inline dropdown to change status on task

- Timesheet popover on task — time input (freeform e.g. 3h 20m or start timer), date + time range picker (e.g. Tues April 14 — 8:26PM to 10:26PM), Notes field, Billable toggle, Save button

- Time entries list below popover — per-user rows showing hours, project subtotal row, inline edit icon

- Inbox notification triggered for all assignees on status change

Week 4 Inbox & Personal Timesheet [Upcoming] Inbox feed · Activity threads · Filter drawer · My Timesheet weekly grid

### Inbox Feed

- Time-grouped sections — Today, Yesterday, Last 7 Days, month name (e.g. March)

- Two row types — project task rows (folder icon) and subtask rows (branch/split icon)

- @mention tag highlighted in preview snippet (e.g. @Logan Burgess in blue)

- Date label on every row (e.g. April 16)

- Mark all as read + Clear all — header action buttons

- Individual Clear button per row (visible on hover)

- Filter button (top right)

### Inbox Activity Panel

- Right-side slide panel opens on row click

- Task title header + project / firm breadcrumb (e.g. IDA website design | IDA Wealth management)

- Clear all button (top right of panel)

- Threaded messages — sender avatar, name, timestamp, message text

- File attachment display (e.g. Figma File badge with blue icon)

- Status change activity items (e.g. Logan Burgess changed status: Revisions → Internal Review)

- Assignment activity items (assigned this task to / unassigned from)

- Reaction row per message — thumbs up + smile icons

- Reply button per message

- Text-only reply composer at panel bottom

### Inbox Filter Drawer

- Filter By checkboxes — Mentions (4), Replies (2), Unread (6), Assigned to me (11), Overdue (8), Cleared (5)

- Clients section with search input (⌘K)

- Client list — Ancora, Accelerated Wealth Partners, Azimuth Capital, Badgley Phelps, Brand Asset Management, Coastal Bridge Advisors, Fairway Wealth, Focus Partners Wealth + Show 10 more toggle

- Clear Filter + Apply buttons at footer

### My Timesheet — Weekly Grid

- Column headers — Tasks | Sun Mon Tue Wed Thu Fri Sat (each with date and daily hours target, e.g. 8h) | Total

- Task rows — task name with branch icon + per-day hour values + row total

- Clock icon per filled cell for quick time logging

- Week navigation — left/right arrows + date range label (e.g. Mar 22 – Mar 26) + chevron dropdown

- + Add task button at bottom of grid

- Breadcrumb — Timesheet → By Team

Week 5 Time Reporting — By Team & By Client [Upcoming] Time Reports module · Team detail panel · Client detail panel · Export timesheet

### Time Reports — By Team View

- By Team / By Client tab toggle

- Daily / Weekly / Monthly / Select dates filter tabs

- Team members table — Name + avatar, Hours Spent, Allowed Hours, Hourly Rate

- 100-user paginated list with pagination (Previous / page numbers / Next)

- Three-dot menu on table header row

- Row click → opens right-side detail panel

### Team Member Time Detail Panel

- Member avatar + name + role badge (e.g. Administration Manager)

- Time reports filter — Daily / Weekly / Monthly / Select dates

- Sort by Team dropdown + Sort by Status dropdown

- Billable toggle (on/off)

- Total Hours — hours spent / allowed (e.g. 38.50hrs / 40hrs)

- Hours allocation — expandable client rows showing client name and total, with task-level breakdown and status badge (e.g. Completed)

- Export timesheet button

- Close panel X button

### Time Reports — By Client View

- Firms table — Company name, Accounts Manager (avatar + name), Primary Contact (avatar + name), Time Spent

- Section label — "These companies have purchased in the last 12 months"

- Daily / Weekly / Monthly / Select dates filter tabs

- Row click → opens right-side client detail panel

### Client Time Detail Panel

- Firm name header

- Daily / Weekly / Monthly / Select dates filter

- Sort by Firm dropdown + Sort by Status dropdown + Billable toggle

- Total Hours summary

- Task breakdown — expandable rows (e.g. Home page content creation 14.00hrs, Home page design 23.20hrs, Revision & Feedback — Meeting 01.30hrs)

- Export timesheet button

Week 6 Team Pulse, Integration & QA [Upcoming] Team Pulse availability view · Cross-feature data wiring · Empty states · Permission enforcement · QA pass

### Team Pulse

- 100-user table — Name + avatar, Total Tasks (clickable blue count), Pulse availability badge

- Availability states — Available (green: no items in To Do, In Progress or Revisions), Available Soon (amber: 1 In Progress task only)

- Task count hover → popover showing 8-status breakdown (To Do, Assigned, Inprogress, Revisions, Blocked, Internal Review, Client Review, Completed with counts)

- Daily / Weekly / Monthly / Select dates filter tabs

- Bulk select checkboxes per row

- Three-dot menu (table-level options)

### Cross-Feature Integration

- Task status change → Inbox notification for all assignees

- Dashboard task counts sync to live data from API

- Team Pulse availability refreshed automatically on task update

- Time entries from task timesheet popover → visible in Time Reports By Team + By Client

- New project → appears in Dashboard Project Summary table + Firm Projects tab

- New user invite accepted → user available in all team pickers (project assignee, task type default team, skill team)

### Polish & QA

- Empty states for all tables, panels and lists

- Loading skeleton screens on all data fetch operations

- Error boundary and network failure states

- Permission-based UI enforcement — hide/disable elements based on role + extra permissions combination

- Responsive layout check across all screens delivered in Weeks 1–5

- Accessibility pass — keyboard navigation, focus rings, aria labels

Missing Features

The following features are referenced in the Figma designs (buttons, tabs, menu items exist) but no screen or form has been designed for them. These are not included in the 6-week timeline and will require Figma designs before development can begin.

Critical — blocks real usage (13 gaps) (13 gaps)

Create Task form / modal "Add Task" button appears in Project detail, Firm Projects, My Tasks, and Firm-scoped Project views everywhere — but no form or modal is designed in any Figma screen. All task creation is blocked without this.

Edit Task form Edit exists in every task and project context menu. No edit form or modal is shown in any Figma screen. Task data cannot be changed after creation.

Skill edit form (User profile + Org Settings) Edit pencil icon is visible on every skill card in both the User profile and Organisation Settings Skill Management table. No edit slide-out or form is designed — only the "Add More Skills" create version exists.

Task Type edit form (Project Settings) Edit icon visible in the Task Type Management table. No edit slide-out is designed. Only the "Create A Task Type" version exists in Figma.

Client Requests module The "Client Requests" tab appears on every firm page (Firm → tab bar) and in the global Projects navigation. No list view, detail view, data model or form is designed.

Notes module (Project Activity + Firm) "Notes" tab appears in the Project detail Activity panel and in the Firm page tab bar. No rich-text editor, list, or save state is designed in any screen.

Global timer stop → task assignment modal The global header timer widget has start and stop. When stopped there is no modal or prompt to assign the logged time to a project and task. Time would be unattributed.

My Timesheet — cell click-to-edit The weekly grid in My Timesheet shows hour values in cells but no click-to-edit interaction is designed. Values are display-only — there is no way to enter or change hours in the grid.

Sub-task creation form "Add Task" button exists at the bottom of the Sub Tasks section in project detail. No form or modal is designed behind it.

File upload in chat composers File attachments (PDFs, Figma files) appear in both Firm Communications threads and Project Activity threads, but no upload button or paperclip icon exists in any reply composer in the current Figma.

Transcript Management module "Manage Transcripts" is a Quick Link button on the Dashboard. It links to nothing — no transcript list, upload screen, detail view or module exists in any Figma screen.

Export format and destination "Export Timesheet" appears in the Team member detail panel and Client detail panel. "Export project data" appears in the project context menu. No export format (CSV/PDF), download flow or success state is designed.

Lead capture form — validation, states, backend The marketing banner form (Secure your best rate today) has 3 fields and a CTA. No field validation states, no success/error screen, no GDPR consent checkbox, and no submission endpoint are specified.

High — needed for production quality (10 gaps) (10 gaps)

Inbox search No search bar exists in the Inbox. With large teams generating many notifications, there is no way to find a specific message, task, or mention.

Inbox compose new thread The Inbox only shows replies to existing activity rows. There is no way to start a new conversation thread scoped to a project or firm.

Dashboard donut chart drill-down Clicking a status segment on the task donut chart should filter the Project Summary table below. This interaction is not designed.

Focus Today panel — clickable CTAs The four cards (Team Tasks Overdue 62, Due today 4, Notifications 4, Your Tasks 24) show counts but have no link or action. They should navigate to a filtered task list.

Task dependencies (blocked-by field) The "Blocked" status exists on tasks but there is no way to specify what task or issue is blocking it. No dependency link or blocked-by field is designed.

Permission logic specification How Role (Admin / Project Manager / Member) combines with Extra Permissions (Project Creation, Task Creation, Global Timesheet) is not documented in the designs. No UI enforcement rules are specified.

Timesheet approval workflow No submit-for-approval, approve, or reject flow exists. Time entries are logged but have no sign-off mechanism for managers.

Organisation Info — full details form The Organisation Info tab shows only a logo upload area. No org name, address, timezone, billing email, or plan information fields are designed.

Firm — Notes tab + Time Reports tab Both tabs are present in the Firm page tab navigation but neither has a screen or layout designed for the content they should contain.

Attachment preview modal PDF and MP4 attachments appear on project detail views. Clicking them has no preview modal, viewer, or download interaction designed.

## Extended Timeline — Weeks 7–10

Contingent on Figma designs being completed for missing features. No development begins on any feature until it is fully designed. Estimated +4 weeks once designs are ready.

| Week | Feature | Estimate |
| --- | --- | --- |
| Week 7 | Create Task + Edit Task modal (full form: name, status, priority, due date, assignees, task type, description, attachments) | ~3 days |
| Week 7 | Skill edit form — re-use "Add More Skills" slide-out in edit mode with pre-populated values | ~1 day |
| Week 7 | Task Type edit form — re-use "Create A Task Type" slide-out in edit mode with Update CTA | ~1 day |
| Week 7 | Global timer stop → task assignment modal (project + task selector, auto-save time entry) | ~1 day |
| Week 8 | Client Requests module — data model, list view, detail view, status flow (requires Figma design first) | ~4 days |
| Week 8 | Notes module — rich text editor, autosave, multi-user (shared component for Project + Firm) | ~2 days |
| Week 9 | My Timesheet cell editing — click-to-edit with validation, save-on-blur, daily hour cap | ~2 days |
| Week 9 | Inbox search + compose new thread scoped to a project or firm | ~2 days |
| Week 9 | File upload in composers — shared upload component for Firm comms + Project Activity replies | ~1 day |
| Week 10 | Transcript Management — list, upload, search, firm/project link, view/download (requires Figma first) | ~3 days |
| Week 10 | Timesheet approval workflow — Submit / Approve / Reject + export format decision (CSV or PDF) | ~2 days |

## Disclaimer

All timelines stated in this document are estimates based on the existing Figma designs as reviewed in April 2026 and are subject to change without notice.

Timelines may be revised if:

- Figma designs are updated, revised or expanded — any redesign of a delivered screen restarts development effort for that screen

- New features are added to the Figma scope mid-sprint

- Technical dependencies, third-party integrations or API design decisions are not resolved ahead of the relevant week

- QA feedback requires significant rework

- Team capacity or resourcing changes

The extended timeline (Weeks 7–10) is entirely contingent on missing features being designed in Figma before development begins. No development will be started on undesigned features.

This document is a living roadmap and should be reviewed and updated after every Figma revision.